# SmartHealth — Execution Guidelines

SmartHealth — Execution Guidelines

1. Objective of This Assignment

2. Execution Approach

Module-Based Progression

Weekly Milestone Flow

Mentor Collaboration

3. Submission Guidelines

GitHub Repository

README

Technical Documentation

4. Learning Expectations

Part A (Core Platform)

Part B (GenAI Layer)

5. Part A — Execution Plan (3 Weeks)

Focus: Healthcare Core + Distributed Systems

🟢 Week 1 — Foundation + Core Services

Scope

Deliverables

🟡 Week 2 — Scheduling + Service Workflow

Scope

Deliverables

🔴 Week 3 — Event-Driven System + Observability

Scope

Deliverables

Part A — Weekly Tracking Table

6. Part B — Execution Plan (2 Weeks)

Focus: GenAI + Intelligent Healthcare Layer

🟣 Week 4 — Data Preparation + Retrieval

Scope

Deliverables

🔵 Week 5 — AI Assistant + Streaming

Scope

Deliverables

Part B — Weekly Tracking Table

7. Final Deliverables Checklist

8. Evaluation Approach

# 1. Objective of This Assignment

This assignment is designed as a structured learning journey for engineers.

The intention is not only to build features, but to:

- Understand distributed healthcare operations systems

- Learn event-driven architecture patterns

- Design for scalability and reliability

- Gain workflow orchestration experience

- Apply GenAI in service platforms

- Improve engineering system thinking

# 2. Execution Approach

## Module-Based Progression

The assignment is divided into weekly learning modules.

To maximize learning:

- Complete each module in sequence

- Share progress with mentor regularly

- Incorporate feedback before next stage

- Build strong foundations before advanced modules

## Weekly Milestone Flow

Each week should ideally follow this cycle:

- Work on assigned scope

- Submit implementation for review

- Discuss technical decisions

- Improve based on feedback

- Continue to next milestone

## Mentor Collaboration

During reviews:

- Explain architecture choices

- Discuss tradeoffs

- Highlight blockers

- Ask questions openly

Reviews should focus on:

- System thinking

- Design clarity

- Tool understanding

- Implementation quality

# 3. Submission Guidelines

## GitHub Repository

Maintain:

- Clean project structure

- Logical module separation

- Meaningful commits

- Good code organization

## README

Include:

- Project overview

- Architecture diagram

- Setup instructions

- API overview

- Technology stack used

## Technical Documentation

Include:

- Service/module breakdown

- Data flows

- Event flows

- Key design decisions

- Assumptions and tradeoffs

# 4. Learning Expectations

## Part A (Core Platform)

Focus on:

- SW Engineering Fundamentals

- AuthZ & AuthN

- Data Storage

- Event-driven architecture

- Idempotency

- Operational consistency

- Workflow orchestration

- Async systems

- Observability basics

## Part B (GenAI Layer)

Focus on:

- Data Parsing, Ingestion & Indexing

- Embeddings and vector search

- Retrieval-Augmented systems

- Evaluations

- Prompt engineering

- Response quality

- Streaming and latency handling

# 5. Part A — Execution Plan (3 Weeks)

## Focus: Healthcare Core + Distributed Systems

## 🟢 Week 1 — Foundation + Core Services

### Scope

- Initial architecture and project setup

- Patient and provider management APIs

- User roles and auth basics

- Appointment schema design

- Local environment setup

### Deliverables

- Working APIs

- Database schema ready

- Docker setup operational

- Clean service structure established

## 🟡 Week 2 — Scheduling + Service Workflow

### Scope

- Appointment scheduling workflow using Temporal

- Slot reservation logic

- Visit lifecycle handling

- Duplicate prevention

- State transitions and validations

### Deliverables

- Stable scheduling workflow

- Provider orchestration ready

- Reliable appointment state machine

## 🔴 Week 3 — Event-Driven System + Observability

### Scope

- Kafka integration

- Celery background workers

- Notification flows

- Basic analytics metrics

- Logs, tracing, dashboards

### Deliverables

- Event-driven workflows operational

- Monitoring dashboards ready

- Distributed tracing enabled

## Part A — Weekly Tracking Table

| Week | Focus Area | What to Aim For | Done |
| --- | --- | --- | --- |
| Week 1 | Foundation & Core Services | Working APIs, schema, setup |  |
| Week 2 | Scheduling & Workflows | Stable booking + visit workflows |  |
| Week 3 | Events & Observability | Async processing + operational visibility |  |

# 6. Part B — Execution Plan (2 Weeks)

## Focus: GenAI + Intelligent Healthcare Layer

## 🟣 Week 4 — Data Preparation + Retrieval

### Scope

- Data Parsing (PDF)

- Operational data chunking

- Embedding generation

- Vector database integration

- Semantic retrieval system

### Deliverables

- Searchable healthcare embeddings

- Relevant retrieval pipeline working

## 🔵 Week 5 — AI Assistant + Streaming

### Scope

- Patient AI assistant

- Booking guidance engine

- Communication generation engine

- Streaming responses

- AI monitoring metrics

### Deliverables

- Functional AI assistant

- Context-aware responses

- Smooth engagement experience

## Part B — Weekly Tracking Table

| Week | Focus Area | What to Aim For | Done |
| --- | --- | --- | --- |
| Week 4 | Ingestion & Retrieval Layer | Indexed operational data + semantic retrieval |  |
| Week 5 | AI Healthcare Layer | Assistant + engagement tools |  |

# 7. Final Deliverables Checklist

Before completion ensure:

- All milestones completed and reviewed

- Codebase is clean and maintainable

- README and documentation completed

- Key workflows tested end-to-end

- Architecture decisions clearly explainable

# 8. Evaluation Approach

Evaluation will be based on:

- Architecture clarity

- Code quality and maintainability

- Correct use of defined tech stack

- Reliability and failure handling

- Observability maturity

- Depth of engineering understanding